ImpactChain Development Tasks

Phase 0: Environment & Setup

- Update Node.js to v20+ in WSL

- Initialize Monorepo Structure (client & server)

- Install Core Dependencies (Frontend & Backend)

- Setup Git Repository

Phase 1: Frontend Foundation (UI/UX)

- Setup Chakra UI Theme (Purple Palette, Fonts)

- Create Reusable Components (Cards, Buttons, Layout)

- Implement Landing Page (Screen 1)

- Implement Bitcoin Learning Section (Screen 6)

Phase 2: Core Features & Dashboard

- Implement Wallet Connection Logic (Screen 2)

- Build Member Dashboard Layout (Screen 3)

- Create Contribution Page with QR Code Mock (Screen 4)

- Build Governance/Voting Interface (Screen 5)

Phase 3: Backend & Integration

- Setup Express Server & API Routes

- Setup PostgreSQL Database & Schema

- Integrate LNBits (or Mock) for Invoices

- Connect Frontend to Backend APIs

Phase 4: Verification & Polish

- Mobile Responsiveness Check

- USSD Simulator (Screen 7)

- Final Walkthrough & Demo